AI-Powered Water Quality Monitoring — Project Plan

Goal

Build a web app that detects water bodies from satellite imagery, estimates pollution levels (turbidity, chlorophyll-a, CDOM), scores pollution risk, and visualizes results + trends on a map/dashboard.

Final Output — What You'll Actually Have at the End

A working Streamlit web app where a user can:

- Pick a location (or a pre-loaded lake/river from your dataset) and a date/time range

- See the water body automatically detected and outlined on a satellite image (NDWI mask)

- See predicted turbidity, chlorophyll-a, and CDOM values for that water body, from your trained regression model

- See a single pollution risk score (0–100) and status label (Clean / Moderate / Polluted)

- See that score plotted as a color-coded heatmap on an interactive map (green/yellow/red)

- See a trend chart showing how pollution has changed over time at that location (using multiple dates)

Supporting deliverables that come out of building this:

- A trained ML model (Random Forest, saved as a .pkl file) that predicts water quality from satellite reflectance

- A GitHub repo with clean code, a README explaining the pipeline, and the resume bullet points below

- A short write-up/blog post or demo video (optional but strong for interviews) explaining the architecture, the data source, and the limitations (5 US basins only, cloud-cover gaps, no TSS ground truth)

Why this order

Each phase only depends on the one before it. The riskiest step (needing real labeled data) comes after you've confirmed data actually exists — not before, so you never build blind.

Phase 1 — Water Body Detection

- Input: Sentinel-2 satellite imagery

- Method: NDWI (Normalized Difference Water Index) — a spectral formula, no training needed

- Output: Water mask (where is water vs. land in the image)

- Risk: None — this always works, it's math, not ML

- (Stretch goal: U-Net segmentation instead of/alongside NDWI, if you want to show deep learning segmentation skills)

Phase 2 — Water Quality Estimation

- Data source: USGS dataset — Sentinel-2 reflectance already matched to real ground-truth chlorophyll-a, turbidity, and CDOM measurements, across 5 US river basins (Delaware, Illinois, Trinity, Upper Colorado, Willamette), July 2015–Sept 2024

- Files: Matched_WQ_S2_1.csv and Matched_WQ_S2_2.csv — same schema, just split (likely by file size). Load both and pd.concat() them into one dataframe.

- Cleaning step (confirmed necessary from real data): many rows have NULL band values due to cloud cover / invalid pixels (flagged via n_l2flag/l2flag_center) — filter these out before training. Check df['B04_center'].notna().sum() to see how much usable data remains.

- Method: Train a regression model (start with Random Forest; CNN regression as a stretch goal) on this real matched data

- Predicts: Turbidity, Chlorophyll-a, CDOM

- Gap to handle: TSS (total suspended solids) is not in this dataset — either drop it from scope, or use an index-based formula as a fallback just for that one indicator

- Note: dataset only covers 5 US basins — be upfront about this limitation, don't imply global generalization

Phase 3 — Pollution Risk Scoring

- Combine Phase 2's outputs (turbidity, chlorophyll, CDOM) into a single risk score (e.g., 0–100) and status label (Clean / Moderate / Polluted)

- This is your own weighting/scoring logic on top of the model outputs — no new data needed

Phase 4 — Heatmap Dashboard

- Overlay risk scores on a map: Green (clean) → Yellow (moderate) → Red (polluted)

- Tools: Folium (map) + Streamlit (web app frontend)

Phase 5 — Historical Trend Analysis

- Run the pipeline across multiple time periods (e.g., quarterly)

- Show whether pollution is increasing or decreasing over time per location

Tech Stack

| Layer | Tools |
| --- | --- |
| Data | Sentinel-2, Google Earth Engine, USGS dataset |
| AI/ML | Python, scikit-learn (Random Forest), TensorFlow/PyTorch (if CNN), OpenCV |
| GIS | Rasterio, GeoPandas, Folium |
| Frontend | Streamlit |

Architecture

Sentinel-2 Imagery

↓

Preprocessing

↓

Water Body Detection (NDWI)

↓

Feature Extraction (reflectance bands)

↓

Regression Model (Random Forest / CNN) ← trained on USGS matched dataset

↓

Water Quality Prediction (turbidity, chlorophyll, CDOM)

↓

Pollution Risk Score

↓

Heatmap Dashboard + Trends

Resume Bullet Points (draft)

- Developed an AI-powered geospatial monitoring system using Sentinel-2 satellite imagery and USGS ground-truth data to estimate water quality indicators and generate pollution risk maps.

- Trained regression models to predict turbidity, chlorophyll-a, and CDOM concentrations from multispectral satellite reflectance data.

- Built an interactive dashboard for spatiotemporal visualization of pollution trends and environmental risk assessment.

Next Session — First Concrete Step

Pull the USGS dataset page and inspect the actual file structure (the Matched_WQ_S2.zip — two CSVs of matched reflectance + water quality values) so you know exactly what columns you're working with before writing any code.